Name

10th Magnitude  [Company address]

VDC Roles

VDC Pre-req Checklist

Description

This document outlines the expected customer roles we will need to perform the Virtual Data Center work.

Aligning the design sessions to this core group allows us to maintain our agility and progress to move into the deployment and configuration steps.

Once the initiative progresses to build & configure if other engineers are required for specific tasks as part of the project, we will accommodate and expand the team as necessary, still mainting this core group as the primary team members throughout the engagement.

| Customer Role | Description | Initial 2 Day Onsite | Approximate hours of involvement for duration of Engagement | Name |
| --- | --- | --- | --- | --- |
| Cloud Architect | Primary Architect leading Cloud Architecture, Organizational Adoption, and Engineering direction | 2 full days participation | 20 hrs / week | Peter Bowers peter.bowers@hpinc.com 918.588.5893 |
| Lead Network Engineer | Lead Network team member that supports networking and connectivity architecture and engineering activities for the organization | Kickoff + Networking and Security Sessions | 10-20 hrs / week | Jason Miller jason.miller@hpinc.com 918.588.5593 |
| Lead System Engineer | Lead Systems team member that supports systems (example: windows/linux servers) architecture and engineering activities for the organization | Kickoff + Workload Sessions | 10-20 hrs / week | Sean Novak sean.novak@hpinc.com 918.588.2341 |
| Lead Security/Identity Engineer | Lead Security and Identity team member that supports security program, security operations, identity and access management functions for the organization | Kickoff + Network, Security, and Identity Sessions | 10-20 hrs / week | David Roman david.roman@hpinc.com 918.588.2142 |
| Operations Lead | Lead Operations team member that supports monitoring, performance, backups, patching, infrastructure automations, and incident and problem management functions for the organization | Kickoff + Operations Sessions | 10 hrs / week | Sean Novak 918.588.2341 sean.novak@hpinc.com |