## Slide 1: CMC Process Slides

## Slide 2: Today
What we will be doing during our time onsite
VDC Gap Analysis
The goal is to capture enough information and institutional knowledge to personalize 10th Magnitude’s Virtual Datacenter to meet your needs.
Migration Review
Migration process overview and how we track workload migration. Review the workloads and identify a pilot group.
Stakeholder Review
wrap up meeting and review to ensure alignment heading into the design phase.

## Slide 3: Migration Review

## Slide 4: Agenda
10M Migration Process
Workload Discovery Overview
Review Migration Tooling
Review Planned Workloads

## Slide 5: Migration Process
Landing Zone
Discover
Migrate
Manage, Optimize, Secure
Pilot
Evaluate current landing zone
Prepare landing zone
Establish Azure foundation
Establish governance
Migration Tooling Setup (ASR)
Migrate pilot server group or workload
Learn your environment
Establish build processes
Fine-tune processes
Begin Discovery
Prioritize migration workloads and align to phases
Workload analysis and architecture deep dive
Assess workload for cloud readiness
Identify migration strategy for each workload
Adjust initial migration plan, if needed
Schedule migration with the CMC
Replicate the workloads to the target Azure regions
Perform failover testing
Cutover the workloads to the target Azure regions
Perform post-failover setup for the workload and handoff to 10th Magnitude’s Managed Services
Optimize your cloud estate
Mature operations
Mature security and improve posture
10M Cloud Migration Center
10M Managed Services
10M & Customer Project Team
10M Cloud Migration Center
Continuous Discovery and Migration

## Slide 6
Group n
Migration
Group n
Discovery
Group 2 Discovery
Group 1 - Pilot Migration
Group 3 Discovery
Group 2 Migration
Group 1 - Pilot Discovery
Migration Center
Sprint - 1 Week
Migration Leadership Team Sprint - 2 Weeks
Ongoing Work
Discovery
Meet with workload owners and stakeholders to gather information, dependencies, timeline and build a plan for migrating the workload or workload group.
Migration Group 1 - Pilot
Identify a low impact workload for tooling and process testing
Conduct a migration to demonstrate and fine tune tooling, process, plans
Start discovery for the next migration group
Migration Groups 2+
The 10M Migration Center will replicate and perform cutover on groups of workloads
Perform testing to verify the workload meets customer standards
Transition
Transition the workload to 10M Managed Services
Provide documentation
Repeat
Cycle through the process to quickly migrate groups of servers and workloads
Migration Execution
Sample Migration Cycle
Landing Zone Assessment and Preparation
Migration Leadership Team
Managed Services
Cloud Migration Center
Week 1
Week 2
Week 3
Week 4
Week 5+

## Slide 7: Migration Tooling
10M Recommends Azure Site Recovery (ASR)
Review Existing ASR Configuration
Review VMM/vCenter topology and migration targets