## Slide 1
Failover Testing
Infrastructure Testing
Application Testing
Signoff
Failover
Perform test failover into an isolated or semi-isolated environment.
Verify the servers boot successfully
Verify disks are mounted accessible
Verify basic server and app functionality, if possible
Initiate failover into the live Azure environment.
Shut down the on-premises servers.
Verify the machine boots as expected.
Verify network connectivity and DNS resolution.
Verify disks are mounted and accessible.
If problems are discovered that can’t be resolved, impact is evaluated, and rollback will be initiated if desired.
Client team to test application functionality and performance.
If problems are discovered that can’t be resolved, impact is evaluated, and rollback will be initiated if desired.
Provide acceptance of migrated servers.
10M
Client Team
10M
10M
Client Team
Client Team
Client Team

## Slide 2
Prep
Infrastructure Testing
Application Testing
Signoff
Failover
Setup HCX migration groups
Start RAV replication
Initiate failover
Verify on-prem machines are shut down
Verify the machine boots as expected.
Verify network connectivity and DNS resolution.
Verify disks are mounted and accessible.
If problems are discovered that can’t be resolved, impact is evaluated, and rollback will be initiated if desired.
Client team to test application functionality and performance.
If problems are discovered that can’t be resolved, impact is evaluated, and rollback will be initiated if desired.
Provide acceptance of migrated servers.
10M
10M
10M
Client Team
Client Team
Client Team
Azure Vmware Solution (AVS) Specific