Migration Cutover Runbook

Read the entire runbook before starting to get a feel for the

Prerequisites – start at least 30 minutes before the cutover call

- Hyper-V only - Verify you have disk details for each server. A screenshot of the disk configuration in the disk management console will suffice.

- Verify you have the locations to the cutover checklist, so you aren’t looking for it during the call.

- Verify a good rollback plan is in place.

- Verify you have the target automation account, log analytics workspace, backups recovery services vault, and storage account that you will be configuring for post-migration operations.

  - Verify these are configured correctly in the runbooks if using a recovery plan and runbooks to configure operations.

- Double check the configuration on each replicated item

  - Verify the landing RG

  - Verify the server size roughly matches what is on-prem or is sized to what was agreed upon with the client prior to the cutover. Stick with D and F series VMs where possible, unless there is a predetermined reason to use another SKU. Do not use A series or B-series machines unless the VM is a non-production machine and/or the client has agreed to, or requested us to, use those SKUs.

  - Verify the NIC configuration

  - Verify the landing VNET and subnet

  - Verify the IP address if static

- Verify the recovery plan is complete with all servers and all tasks are correct and is fully ready to execute.

Running the Cutover Call

- Start the call with an introduction of who you are (if there are parties on the call that may not know you), what you’re doing, and what workloads and servers are being migrated

- Verify all necessary parties are present to proceed, including those from the client.

- Share your screen and bring up the cutover checklist and the Azure Portal

- Make sure to walk them through what you’re doing at a high level.

- Start with the cutover checklist. Call out any prerequisite tasks and verify they are completed, such as Load Balancers, App Gateways, etc.

- When ready to execute the cutover, flip to the Azure Portal and start the failover

- Make sure to update the call with the status every few minutes on long running tasks, even if it hasn’t changed, so there aren’t long periods of silence and they know you’re engaged and what you’re doing!

- As the servers start to come up, check each one. It’s a good idea to keep a notepad or OneNote open to keep notes as you run through the checks so nothing gets missed. Its also a good idea to have the client double verify the servers shut down as expected on prem.

  - Check the boot diagnostics screenshot to make sure they all look good and come to a login screen

  - Check the monitoring tab on the VMs to verify network connectivity

  - Check the Azure VM Agent is connecting on the Overview > Properties. If the agent is not properly reporting in after a few minutes but the server is accessible, check to ensure it was installed and the services are running as expected. If they are not and they won’t start, go ahead and reinstall the agent.

    - Windows VM agent download: https://docs.microsoft.com/en-us/azure/virtual-machines/extensions/agent-windows

    - Linux VM agent info: https://docs.microsoft.com/en-us/azure/virtual-machines/extensions/agent-linux

  - If using runbooks to configure operations, verify several of the servers to make sure the runbooks completed successfully. If you find any with problems, go ahead and check and correct the entire group.

  - Hyper-V servers – Log in and check that the disks are online. If they are not online, first check the Azure temp disk drive letter. If its D: change the drive letter to one that will not be in use. Next, bring the other disks online and verify that they come online with the correct drive letters. Reference the screenshot that was taken before the cutover.

- When all servers are online and accessible, let the customer know they can start basic testing – (connecting to the servers via RDP, verifying the OS and disks look correct).

- Any post-migration configurations that needs to be completed by the customer can now start. Be sure that you are requesting updates every few minutes on any configurations they are performing until they are completed.

- In parallel with the above, start configuration of any post-migration operations.

  - Connect to Log Analytics

  - Configure backups

  - Update boot diagnostics storage account

  - If required, or transitioning to our Managed Services team, perform the following. These are not part of a standard migration without Managed Services

    - Enable guest diagnostics

    - Update management

    - Change management

  - Apply and verify tags

  - Make sure to update the call with the status every few minutes on long running tasks, even if it hasn’t changed, so there aren’t long periods of silence and they know you’re engaged and what you’re doing! Make sure to update them on any failures or errors and what you’re doing to resolve them.

- When basic testing is complete, operations setup is complete or nearing completion, and all reconfigurations are complete, ask them to start any final testing – for example application testing with the application teams.

- Standby and verify that all tests are successful. In some situations, the application testing may be long running or may not happen right away. In that case, make sure that a follow-up call is scheduled to verify that all tests are successful. Be ready to adjust if necessary:

  - Resizing VMs

  - Changing disk performance – for example Standard SSD to Premium SSD

  - Updating NIC configuration to change DHCP IP to static IP

- Send out communications that the migration was successful (or not) – unless the DD/DM is handling this.

  - Include the key project resources from the client

  - Include the tech lead, DD/DM, and other migration resources from 10M

- If the migration is not successful and you are not able to resolve the problems – or the client prefers to rollback for any reason – reference the rollback checklist and perform the rollback.

  - Make sure to update the call with the status every few minutes on long running tasks, even if it hasn’t changed, so there aren’t long periods of silence and they know you’re engaged and what you’re doing!

  - Standby and verify that on-prem comes up and testing is successful.

Following the Migration

- Update DevOps backlog with status

- If handing off to Managed Services, verify a handoff call is scheduled with the TAM and lead engineer for the client.