## Slide 1: Introduction and Discovery
PROPRIETARY AND CONFIDENTIAL TO 10TH MAGNITUDE LLC

## Slide 2: AGENDA
  Introduction and Purpose
  Scope of the Migration
  Overview of the migration process
  Timeline / Methodology
  Q&A on Welcome Kit
  Review the Application inventory
  Next Steps/Q&A
PROPRIETARY AND CONFIDENTIAL TO 10TH MAGNITUDE LLC

## Slide 3: SCope
Application(s):
Name of application(s) that are migrating. Identified by discovery
Discovered servers:
List of Discovered server(s) to verify with application team. Identified by discovery
Primary Contact:
Primary Identified App Owner(s)

## Slide 4: THE migration process
PROPRIETARY AND CONFIDENTIAL TO 10TH MAGNITUDE LLC

## Slide 5: Client Name – Execution Flow
Discovery
Review
Sponsor
App Owner
10M DD 10M Analyst
10M Architect
Outcomes
In depth discover
Go / No Go for application and server migration
Change control process initiated
Testing Plan review and KPI/Metric evaluation
Migration Plan Verification and task details (Checklist creation)
Migration and/or Deployment
App Teams Ops Teams
Sponsor
10M DD 10M Migration Center
Outcomes
Migration Group Scheduling and app placement
Dependency planning and task details
Migration Tooling setup – replication, monitoring, verification
System Deployment requirements & rebuild activities (if rehost-net new)
Cut-Over Schedule and responsibilities
Cut-over Testing
Cut-over
Post Cut-over triage and support
Post Cut-over handoff, communication
Fail-back support (if necessary
Security, Optimization, Sizing reports
Communication to managed services
Validation & UAT
App Teams Ops Teams
Outcomes
UAT testing plan initiated
Infra, App, and user experience testing
Acceptance to cont.
Managed Services Validates Access
Non-Prod
Prod
Replicate
Build
Verify
Accept
Cleanup
Improve
Optimize
Review
Complete
10M Migration Center
Sponsor
Outcomes
Final Verification and Acceptance from teams and contributors
Final hand off to managed services
Acceptance
Improvement Outcomes
Optimization Recommendations
Migration Program Reporting and Metrics
Hand off to Managed Services
App Teams/Owners
Sponsor from client
Outcomes:
Servers inventoried and organized, discovery through VCenter, ETC finished
Dependency mapping completed
Apps Prioritized for migration
Welcome Kit sent
Initial bandwidth considered to ensure proper migration
10M DD 10M Analyst
10M Architect
Assess
Prioritize
Inventory
Managed Services
Managed Services
Cut-Over Testing

## Slide 6: Migration – Resource Alignment
 | Discovery | Application Review | Replication/ Testing | Non-Prod Cutovers | Prod Cutovers
Application Team | Inventory Validation Identify blockers Develop UAT and Test plan Identify team/App owners Change Order | Identify post Cutover support Review User Testing Architecture reviews Verify change order | Finalize UAT testing plan Follow-up Architecture reviews | Post Cutover support User testing Failover support Go / No Go (Finalize Checklist) | Post Cutover support User testing Failover support
Migration Team | Prioritize Apps Schedule reviews Analyze Welcome kits Perform dependency mapping and capacity planning | In-Depth application discovery Dependency mapping Finalize migration priorities | Follow-up Arch reviews Replications Finalize migration worksheet Checklist Creation Test Failover | Cutover of Non-production applications Lessons Learned (Review for Production Cutover) | Cutover of Production applications Optimization Post-Migration Support

## Slide 7: Current info review/Validation
Discovery Template Review
1.
2.
Migration Worksheet Review
1.
2.
Review any provided architecture documents
1.
2.

## Slide 8: Next Steps

## Slide 9: Next steps
Actions Required by the Application team:
  Create Change Order and provide the number to the migration team
  Application team to establish baseline performance of the application on-prem
  Complete any outstanding Welcome Kit Documents
    Workload Discovery Template
    Migration Worksheet (Excel)
    Provide any application Architecture Documents
Actions Required by the Migration team:
  Schedule In-Depth application review
  Schedule any necessary Ad-hoc meetings

## Slide 10: Question and Answers