- Prior to migration – to be completed by HCL

  - Provide service account with administrative rights on the server(s) in scope for migration to push the ASR Mobility Agent and connect to perform post-migration setup.

  - Enable EMS

  - Remove from SCCM and WSUS

  - Move to the Azure/Managed Azure OU in Active Directory

- Provide information needed to setup landing zone, replication, and perform migration into the migration group worksheet -

  - Will this be load balanced? Existing or create new? Provide information if we will need to create a load balancer or app gateway.

  - Any special hardware configurations?

  - Will availability sets be used for any of the machines?

  - What are the tagging requirements? Provide a list of tags and values.

  - Target migration date and time

  - Date replication can be started

  - Environment (TST/DEV/PRD)

  - Server OS and version

  - Source IP

  - Target VM size

  - Target VM disk performance – Standard/Premium SSD

  - Landing region

  - Landing subscription

  - Landing resource group

  - Landing network and subnet

  - Availability set name that each server should be a member of, if applicable

  - Load balancer or app gateway name

  - Log Analytics workspace name

  - Shared storage account name for boot diagnostics

  - Backup Recovery Services Vault name

- Post migration activities

  - Will we need to perform any post-migration configuration? If yes, continue. If no, this section can be skipped.

  - Connect to Log Analytics

  - Enable backups

  - Configure boot diagnostics storage account

  - Add to Azure Load Balancer or App Gateway pool

  - Reconfigure OS items

    - Mount temp disk and configure drive letter

    - Move page file to the temp disk

    - Run script to reconfigure logging, etc

    - Run script to remove VMware Tools

  - Verify OU membership