## Slide 2: High-level Migration Process Flow
Engagement
Communication
Scheduling
Discovery
Information Gathering
Interviews
Migration
Replication
Failover Testing
Hand-off
Data Request
Cutover
Post Migration
Signoffs
Infrastructure Clean-up
Communication
The 4-step process provides an effective way of performing migrations for the volume of workloads in Relativity’s Chicago datacenter. Subsequent slides detail the step-by-step process, activities involved, along with identifying roles and responsibilities. Although process is illustrated sequentially, portions of the process can be executed in parallel.

## Slide 3: Migration Process Flow - Engagement
Relativity
Group(s)
confirmed with Product Owners
10M
Comm. To Product Owners & Commit
Relativity
Collect/Provide Doc:
App, Infrastructure, Test Cases
Product Owner?
Align with
Plan?
No
Server
Disposition?
10M
Escalate to Relativity
Leadership
Relativity
Reprioritize
Relativity
Move Anyway
(Scream)
Yes
Yes
No
Descope?
No
Yes
Server Inventory
servers Descoped
Relativity
New Product Owner Identified
Discovery
Migration
Start
Notes: While sequential not always perform in this order

## Slide 4: Migration Process Flow - Discovery
10M
Analyze Workload / Server Doc
Relativity & 10M
Interview Product Owners
10M
Submit to CMC
for Migration
10M
Capture Findings Worksheet Inputs
10M
Confirm Scheduled Migrtion
Migrate?
Yes
No
10M
Escalate to Relativity
Leadership
Engagment
Migration
ASR
Migrate
Type?
Yes
No
Migration
Non-ARS

## Slide 5: Migration Process Flow – Migration ASR
10M
Migration Activities
Relativity
Execute Functional Testing
Relativity & 10M
Remediation Activities
10M
Cutover
Activities
Relativity
Migration Signoffs:
Application Product Owner
Issue
encountered?
Yes
No
Issue
encountered?
Relativity & 10M
Remediation Activities
No
Relativity & 10M
Perform Infrastructure Testing
Yes
Rollback?
10M
Escalate to Relativity
Leadership
No
Yes
Rollback?
No
Yes
Relativity
Migration Signoffs:
Infrastructure
10M
Communicate to Infra Ready to Test
10M
Communicate
to Product Owner
Ready to Test
Discovery
Hand-off
Rollback

## Slide 6: Migration Process Flow – Hand-off
Migration Completed
10M
Post Migration
Activity
Relativity
Redirect & “Cleanup”
10M
Final Communication
Hand-off

## Slide 7: Migration Process Flow – Roll/Fail Back
Rollback Completed
10M
Shutdown Azure Env
Relativity / 10M
Review meeting
Relativity
Bring up On-Prem Env
Relativity
Perform Infrastructure Testing
Relativity
Execute functional Testing
Issue
encountered?
Relativity & 10M
Remediation Activities
Relativity
Rollback Signoffs:
Infrastructure
Relativity
Rollback Signoffs:
Application Product Owner
Relativity & 10M
Remediation Activities
Issue
encountered?
Yes
No
Yes
No
Migration