## Slide 1
Updates / New Items
Cloud Service Center Dashboard- 10/6/2020
Blockers / Challenges
Improvement Items
Migration
Upcoming
Projects
3
Elekta
Providence
Hussmann
3
Panasonic (LZ, Mig)
CU Direct
Univ of Wisconsin (LZ)
Hours & Forecast
Service Expansion
  In-Progress:
  Azure VMware Solution
  SQL Server/DB Migration Enhancements
  Managed Services Transition
  ALZ Engineering/Deployment
  WVD Quickstart Deployments
Hussmann – major pushback from the app owners on their end.
Support
Stats
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Projects | 7 | 7 | 6 | 6 | 8 | 7
Mig VMs | 112 | 37 | 2 | N/P | N/P | N/P
Mig DBs | 0 | 0 | 0 | N/P | N/P | N/P
Other Work | 0 | 0 | 0 | N/P | N/P | N/P
Rolling Off / On Hold
2
Bass Pro
Flow Intl
Migration automation
  Full end to end automation
  Additional post-migration operations setup automation
  Getting the team to actually use the automation!
WVD deployment process documentation, scripts, automation, training
LZ deployment and code improvements – more standardized approach, easier deployment methods.
2
Resources Scheduled
To Migrate
This week so far
-
Landing Zone
Substantial
CDW
Stone Brewing
0
See next slide for details
BassPro is ramping up, and looks like it will be extended until mid-end of September
Elekta will likely have to be reduced in a week or two until migrations get started
Providence should start ramping up in the next week or two as applications are discovered and planned
3

## Slide 3
Cloud Service Center Metrics
CMC Utilization %
Forecast
Work Items by Client
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
Elekta | 20 | 6 | 0 | 0
BassPro | 86 | 17 | 0 | 0
Providence | 6 | 12 | 2 | 0
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned) | Two Weeks Out | Three Weeks Out
Percent Utilized | 0.63492 | 0.59524 | 0.65675 | 0.9127 | 0.99206 | 0.95238
Total Migrated Resources
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
VMs | 112 | 35 | 2 | 0
DB | 0 | 0 | 0 | 0
CMC Utilization %
Actual Billed
Chart: 
| 2 Weeks Ago | Last Week
Percent Utilized | 0.82143 | 0.62302