## Slide 1
Updates / New Items
10M – Cloud Service Center
Blockers / Challenges
Improvement Items
Active
Upcoming
Projects
4
Estee
Bacardi
Noble Drilling
CNB
2
Bass Pro
Sandler Travis
Hours & Forecast
Service Expansion
  In-Progress:
  SQL Server Migration Enhancements
  Managed Services Transition
  ALZ Engineering/Deployment
  WVD Quickstart Deployments
Bass Pro
Deloitte
Assurant
Sandler Travis has gone dark
ELC – high burn, but still complex workloads left to migrate. May not have enough hours to complete.
Support
Stats
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Forecast Hours | 118 | 105 | 71 | 35 | 40 | 40
Actual Hours | 110.5 | 144.5 |  |  |  | 
Actual % Utilized | 89 | 138 |  |  |  | 
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Projects | 4 | 4 | 4 | 3 | 3 | 3
Mig VMs | 1 | 12 | 21 | 14 | N/P | N/P
Mig DBs | 3 | 0 | 0 | N/P | N/P | N/P
Rolling Off / Closing
-
N/A
57%
Utilized
This week
Based on forecast
Migration automation
  Full end to end automation
  Additional operations setup automation
  Getting the team to actually use the automation!
WVD deployment process documentation, scripts, automation
Sales Support
Tech Support
17
Resources Migrating
Scheduled this
week so far

## Slide 2
Cloud Service Center Graphs
CMC Utilization %
based on forecast
Migrated Resources by Client
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
Estee | 0 | 12 | 0 | 14
CNB | 0 | 0 | 4 | 0
Bacardi | 4 | 0 | 0 | 0
Noble | 0 | 0 | 17 | 0
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned) | Two Weeks Out
Percent Utilized | 0.95161 | 0.84677 | 0.57258 | 0.28226 | 0.32258
Total Migrated Resources
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
VMs | 1 | 12 | 21 | 14
DB | 3 | 0 | 0 | 0