## Slide 1
Updates / New Items
Cloud Service Center Dashboard- 5/19/2020
Blockers / Challenges
Improvement Items
Active
Upcoming
Projects
6
Estee
CNB
Sandler Travis (STTAS)
KraftHeinz
Bacardi
Children’s Health
1
Bass Pro
Hours & Forecast
Service Expansion
  In-Progress:
  SQL Server/DB Migration Enhancements
  Managed Services Transition
  ALZ Engineering/Deployment
  WVD Quickstart Deployments
Bass Pro
Deloitte
CNB E3 migration is still not progressing. They continue to struggle on their end.
ELC - Waiting on change requests to complete the CPM/CMAT DR and close out the SoW.
ELC – Kofax may be going in a different direction. Managed Services (Marshall) is taking point on this one for now.
Support
Stats
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Forecast Hours | 45 | 85 | 50 | 43 | 25 | 40
Actual Hours | 55 | 53.5 |  |  |  | 
Actual % Utilized | 60% | 58% |  |  |  | 
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Projects | 5 | 5 | 6 | 6 | 5 | 4
Mig VMs | 5 | 0 | 4 | N/P | N/P | N/P
Mig DBs | 0 | 0 | 0 | N/P | N/P | N/P
Rolling Off / Closing
-
-
54%
Utilized
This week
Based on forecast
Migration automation
  Full end to end automation
  Additional post-migration operations setup automation
  Getting the team to actually use the automation!
WVD deployment process documentation, scripts, automation, training
Sales Support
Tech Support
4
Resources Scheduled
To Migrate
This week so far
Deloitte

## Slide 2
Cloud Service Center Metrics
CMC Utilization %
Forecast
Migrated Resources by Client
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
Estee | 0 | 0 | 0 | 0
CNB | 0 | 0 | 0 | 0
Noble | 0 | 0 | 0 | 0
STTAS | 0 | 0 | 0 | 0
Bacardi | 5 | 0 | 4 | 0
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned) | Two Weeks Out
Percent Utilized | 0.48913 | 0.92391 | 0.54348 | 0.46739 | 0.27174
Total Migrated Resources
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
VMs | 5 | 0 | 4 | 0
DB | 0 | 0 | 0 | 0
CMC Utilization %
Actual Billed
Chart: 
| 2 Weeks Ago | Last Week
Percent Utilized | 0.59783 | 0.58152