## Slide 1
Updates / New Items
Cloud Service Center Dashboard- 5/29/2020
Blockers / Challenges
Improvement Items
Active
Upcoming
Projects
6
Estee
CNB
Sandler Travis (STTAS)
KraftHeinz
Bacardi
Children’s Health Center
2
Bass Pro
Santa Clara County OE
Hours & Forecast
Service Expansion
  In-Progress:
  SQL Server/DB Migration Enhancements
  Managed Services Transition
  ALZ Engineering/Deployment
  WVD Quickstart Deployments
Bass Pro
Deloitte
CNB E3 migration is still not progressing. They continue to struggle on their end.
Support
Stats
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Forecast Hours | 85 | 40 | 38 | 45 | 75 | 90
Actual Hours | 53.5 | 38 |  |  |  | 
Actual % Utilized | 58% | 41% |  |  |  | 
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Projects | 5 | 6 | 6 | 6 | 6 | 6
Mig VMs | 0 | 2 | 1 | N/P | N/P | N/P
Mig DBs | 0 | 0 | 0 | N/P | N/P | N/P
Rolling Off / Closing
-
-
41%
Utilized
This week
Based on forecast
Migration automation
  Full end to end automation
  Additional post-migration operations setup automation
  Getting the team to actually use the automation!
WVD deployment process documentation, scripts, automation, training
Sales Support
Tech Support
1
Resources Scheduled
To Migrate
This week so far
Deloitte

## Slide 2
Cloud Service Center Metrics
CMC Utilization %
Forecast
Migrated Resources by Client
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
Estee | 0 | 0 | 0 | 0
CNB | 0 | 0 | 0 | 0
Noble | 0 | 0 | 0 | 0
STTAS | 0 | 0 | 0 | 0
Bacardi | 0 | 2 | 1 | 0
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned) | Two Weeks Out | Three Weeks Out
Percent Utilized | 0.92391 | 0.43478 | 0.41304 | 0.48913 | 0.81522 | 0.97826
Total Migrated Resources
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
VMs | 0 | 2 | 1 | 0
DB | 0 | 0 | 0 | 0
CMC Utilization %
Actual Billed
Chart: 
| 2 Weeks Ago | Last Week
Percent Utilized | 0.58152 | 0.41304