## Slide 1
Updates / New Items
Cloud Service Center Dashboard- 6/2/2020
Blockers / Challenges
Improvement Items
Migration
Upcoming
Projects
6
Estee
CNB
Sandler Travis (STTAS)
Bass Pro
2
Elekta
Providence
Hours & Forecast
Service Expansion
  In-Progress:
  SQL Server/DB Migration Enhancements
  Managed Services Transition
  ALZ Engineering/Deployment
  WVD Quickstart Deployments
Resources – Marshall transition and forecasted
CNB E3 migration is still not progressing. They continue to struggle on their end.
Estee – No forecast but still performing work. Need at least a week of work to complete remaining tasks in SoW (DR for EPM/CMAT).
Support
Stats
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Forecast Hours | 40 | 38 | 45 | 45 | 115 | 130
Actual Hours | 38 | 24 |  |  |  | 
Actual % Utilized | 41% | 26% |  |  |  | 
 | 2 weeks ago | Last Week | This Week | Next Week | 2 weeks out | 3 weeks out
Projects | 6 | 6 | 6 | 6 | 6 | 5
Mig VMs | 2 | 1 | 1 | N/P | N/P | N/P
Mig DBs | 0 | 0 | 0 | N/P | N/P | N/P
Rolling Off
2
KraftHeinz
Bacardi
49%
Utilized
This week
Based on forecast
Migration automation
  Full end to end automation
  Additional post-migration operations setup automation
  Getting the team to actually use the automation!
WVD deployment process documentation, scripts, automation, training
1
Resources Scheduled
To Migrate
This week so far
Deloitte (AME-AI)
Landing Zone
Children’s Health Center
Santa Clara County OE
1

## Slide 2
Cloud Service Center Metrics
CMC Utilization %
Forecast
Migrated Resources by Client
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
Estee | 0 | 0 | 0 | 0
CNB | 0 | 0 | 0 | 0
Noble | 0 | 0 | 0 | 0
STTAS | 0 | 0 | 0 | 0
Bacardi | 2 | 1 | 1 | 0
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned) | Two Weeks Out | Three Weeks Out
Percent Utilized | 0.43478 | 0.41304 | 0.48913 | 0.48913 | 1.25 | 1.413
Total Migrated Resources
Chart: 
| 2 Weeks Ago | Last Week | This Week (Planned) | Next Week (Planned)
VMs | 2 | 1 | 1 | 0
DB | 0 | 0 | 0 | 0
CMC Utilization %
Actual Billed
Chart: 
| 2 Weeks Ago | Last Week
Percent Utilized | 0.41304 | 0.26087