Technical Onboarding Manager Check List

Prerequisite:

- Did we get the 10VU server list from DD/DM?

- Did we get VCenter Access credentials?

- Landing Zone Information (naming conventions, network architecture, etc)

- List of applications that the client wants prioritized (Preferably in list of easy-hard to move)

- Work with Client on proposed Migration schedule developed from client discovery meetings. Outcome (Pilot group(s), first few applications to move and their owners)

- Client - AZDO board is built for migration tracking.

- CMC (Cloud Migration Center) will create ASR in Client on Prem environment.

Week 1: 
Discovery Planning - Review Apps and Planning

- App Owner contacts

- Send out a Welcome Kit/Workload Discovery to App owner

- Review Welcome Kit

- Breakdown of Application migration plan. (Intro to the migration PPT deck)

- Pre-schedule Arch Review with Cloud Arch. Outcome of this meeting: Checklist, landing information, what needs to be built for the CMC to land the app and who is building it.

- Review of Backlog.

- Uploading the App/Server list to CMC Migration Board AZDO (Azure DevOps)

- Update Card in Client AZDO board

Week 2: 
Replication - Azure Site Recovery (ASR)

- CMC started replication.

- CMC does failover testing

- Make sure CMC Update Card in ADO (Azure DevOps)

- Go / No Go call (With checklist from discovery process week 1)

Week 3: 
Non-Prod (Dev,Test,Stage) - Failover

- Make sure CMC engineer Update ADO Board

- Set up a Migration Bridge for CMC and APP owners (In checklist)

Week 4: 
Prod

- Ensure Migration Bridge for CMC and APP owners is created (In checklist)

- Make sure CMC Update Card in ADO